Here are the answers to your Week 8 Data Science input questions:

## 1. Final model candidate

Random Forest (tuned), 33 features. Recommended operating threshold ~0.39 (Recall range 0.83–0.89).

## 2. Change from Week 7

No change to the candidate itself — same model carried forward from Week 7. What changed since then: Data Analytics confirmed (statistically) that the two weak segments flagged in testing aren't real patterns, so no feature change was needed there; and one new follow-up test (an interaction feature) was agreed but not yet run.

## 3. Final model specification

33 features, one-hot encoded categoricals, no scaling needed (tree-based model). Threshold ~0.39, exact cutoff still pending your/Analytics' sign-off. Excluded: waiting_time_minutes (leakage) and gender_Prefer not to say (no predictive value, confirmed by testing).

## 4. Final validation evidence

5-fold cross-validation ROC-AUC 0.6771 (± 0.0090) — confirms the result is stable, not a lucky split. Supported by a held-out test split (Recall 0.6742, ROC-AUC 0.6668), an overfitting check, and a threshold robustness check on a second independent split.

## 5. Analytics → DS integration

Received and confirmed: top features (previous_no_shows, distance_to_clinic_km, booking_lead_days) and the waiting_time_minutes leakage issue — both already reflected in the model. Ruled out: an age × appointment-type feature (not significant across the full data). Deprioritised: the two weak segments (not real patterns). Queued: a previous_no_shows × distance interaction feature, not yet tested.

## 6. DS → ML handoff

Documented and ready (full schema, hyperparameters, threshold guidance written up this week), but not yet confirmed received by ML Engineering. This is the main open item.

## 7. Integration status

Prepared for handoff. Not yet integrated or tested by ML Engineering — no acknowledgement received yet on the package.

## 8. Outstanding before final acceptance

ML Engineering confirmation of the handoff; a final decision on the exact threshold value within the 0.83–0.89 range; the interaction-feature test (agreed, not yet run); the existing mild overfitting gap; and real-data validation, which hasn't been done at any stage (everything so far is on the synthetic dataset).

## Presentation contribution

I'll walk through the model's evolution from the Week 5 baseline to the final validated candidate, the testing that built confidence in it, a concrete cross-track example with Data Analytics (a real finding, tested, and acted on), and an honest list of what's still open rather than presenting it as fully closed.

Let me know if you need anything expanded before the presentation.